BACCARAT × MAJORBIRD

Workshop Day 1  |  12 March 2026

Baccarat Hong Kong  |  14/F Printing House, Central

Meeting Guide & Question Plan  |  Confidential — Majorbird Internal

DAY OVERVIEW — 12 MARCH 2026

| Time | Session | Location | Key Participants |
| --- | --- | --- | --- |
| 10:00–11:00 | Finance Analysis | BHK Meeting Room | Caroline Ragnotti + Majorbird |
| 11:00–12:00 | E-Commerce (baccarat.com) | BHK Meeting Room | Ivan Ma + Majorbird |
| 12:00–13:00 | Retail Store Visit | Landmark's Prince Store | Jan Chan + Majorbird |
| 13:00–14:00 | Lunch — SteerCo | Duddell's Restaurant | Clément B-M, Jérémy + Majorbird |
| 14:00–15:00 | Accounting Process | BHK Meeting Room | Finance team + Majorbird |
| 15:00–16:00 | Operations / Inventory | BHK Meeting Room | Operations team + Majorbird |

PROJECT GOALS & FIRST PRIORITIES

Our Mission for Phase 1 (Hong Kong — Months 1–3)

→ Fresh start on Odoo 19 Enterprise — no legacy inherited bugs

→ Go-live target: end of Month 3. Gate to Phase 2 (China) and Phase 3 (Singapore).

→ Odoo as a PRODUCT, not a one-time project — priorities can shift, monthly retainer model.

#1 Immediate Priority — HK eCommerce Fulfillment

→ Automate the France → Hong Kong eCommerce fulfillment process (current manual pain point)

→ France HQ pushes orders via SFCC/API every 30 min → Odoo receives → warehouse picks → ships

→ This alone eliminates significant daily manual work for Ivan's team

Phase 1 Full Delivery Sequence

1. Master data (products, contacts, chart of accounts)

2. Inbound / outbound flows (France receipts, warehouse transfers)

3. HK eCommerce (HIGHEST PRIORITY — automate fulfillment)

4. Sales & billing (B2B invoicing, deposit orders)

5. POS — 3 Hong Kong retail locations

6. Inventory (transfers, reservations, stock takes)

7. Procurement (POs from France via Generix)

Phase 1 Exclusions (Important to Confirm with Client)

✗ CRM stays in Salesforce — no migration

✗ HR/Payroll — out of scope

✗ Full accounting transformation — Phase 1 is billing-only (invoicing, payment, basic bank rec)

✗ China (Phase 2) and Singapore (Phase 3) — sized after HK go-live

⚠️  OPEN: Hosting decision not yet confirmed — Odoo.sh Singapore vs. Alibaba Cloud. Must be resolved before Month 1 setup.

⚠️  OPEN: First invoice — confirm with Leah it has been issued and payment date confirmed.

⚠️  OPEN: Deal value discrepancy — proposal is USD (US$16,320 initial + US$3,570/mo). CRM shows €60K. Clarify with Clément at lunch.

10:00  —  Finance Analysis

📍 BHK Meeting Room (14/F Printing House)    👥 Caroline Ragnotti (Finance Lead) · Majorbird: Benoit, Frank, Hui

Context & Objective

This session focuses on understanding the current finance analysis process — how Baccarat produces its management reports, GL structures, and period-end routines. Phase 1 scope is billing-oriented (invoicing, payment registration, basic bank rec). Full accounting unification is longer-term. Goal today: confirm scope, surface blockers, understand their current close process.

Key Questions to Ask

Q What does a typical month-end close look like for HK today? How many days does it take?

Q Who are the Finance contacts for each entity? (HK = Caroline — who is SG and CN?)

Q Is the Hong Kong chart of accounts (from the APAC mapping file) current and approved, or are changes pending?

Q What is the Singapore chart of accounts? We have HK and CN — SG is missing.

Q What is the fiscal year-end for each entity? (Calendar year Dec 31, or different?)

Q Bank reconciliation: current process is manual? Do you have HSBC statement exports we can use as templates?

Q Is HSBC bank feed integration desirable? (Nice-to-have only — not blocking Phase 1)

Q Credit card commissions (GP vs BEA): which terminal provider is used in which store?

Q Recurring provisions (rent ~HK$103K, accounting fee ~HK$100K, audit ~HK$33K, 13th salary, housing): are these amounts still accurate for 2026?

Q How is the France HQ purchase invoice received and processed? (EUR/USD invoices into HK HKD books)

Q FX: France HQ sets rates via ECB. How often are rates updated in the current system? Monthly?

Q Intercompany: what is the current frequency and process for HK↔China, HK↔Singapore reconciliation?

Q What management reports does Finance produce today? (GP report, inventory valuation, etc.)

Legacy Data We Already Have

📌 HK Chart of Accounts: 42 balance sheet accounts + ~150 AP vendor codes + 57 P&L accounts — all extracted from APAC Mapping file.

📌 CN Chart of Accounts: bank accounts (1002.xx), ecom platforms (1012.xx), AR by channel (1122.xx), revenue by channel (6001.xx).

📌 FX rates: historical EUR rates 2015–2025 (annual reference rates, Banque de France source).

📌 Recurring provisions: ~HK$292K/month total (rent, housing, accounting, audit, 13th salary).

📌 5 HSBC bank accounts in HK: HKD current, HKD saving, USD saving, EUR saving, RMB saving.

📌 Credit card commission rates: GP (VISA 2.47%, Alipay/WeChat 1.72%) and BEA (VISA 2.15%, CUP 1.74%) — to be loaded as journal entry rules.

Key Decisions Needed

⚠️  Confirm: Phase 1 = billing only (invoicing, payment, basic bank rec). Full P&L and intercompany = Phase 2+.

⚠️  Confirm: Opening balance date — when will Odoo go live? What is the cutover date from ESPOS?

11:00  —  E-Commerce (baccarat.com)

📍 BHK Meeting Room (14/F Printing House)    👥 Ivan Ma (eCommerce HK) · Majorbird: Benoit, Frank

Context & Objective

This is our #1 implementation priority. The France → HK fulfillment flow is currently manual and painful. Today's goal: map the full current process, understand the API/SFCC integration points, identify what Ivan's team does manually today, and confirm what Odoo needs to do automatically. Ivan is the key contact — Jérémy looped him in from Feb 27.

Key Questions to Ask

Q Walk us through a standard online order today — from customer clicks 'buy' to the warehouse ships. What is manual vs. automatic?

Q How many orders does the HK eCommerce team process per day/week on average?

Q Who is the technical contact at France HQ for the eCommerce API? Do you have API documentation?

Q Current cut-off: orders before 11:00 = same-day processing. Is this enforced in the current system or managed manually?

Q Pre-orders: how are you notified when product is available for picking? Who updates the status?

Q Engraving orders: who is the engraving supplier? How does the current order flow work between you and them?

Q SFCC order numbers: do you need the SFCC number to be the primary reference in Odoo, or is the Odoo SO number acceptable alongside it?

Q Adyen for eCommerce: does France push payment confirmation via API, or do you prefer Odoo to connect directly to Adyen for auto-reconciliation?

Q Pay-by-Link: how often is this used? Can you walk us through the current process?

Q Markets: HK, SG, AU, KR currently managed from HK. Are all markets live today?

Q GWP (Gift with Purchase): does Baccarat's system currently handle GWP lines as zero-value? Any issues with commercial invoices?

Q Proof of delivery: is auto-email to customer on delivery something they currently do, or a new requirement?

Q Tracking numbers: do you currently push tracking info back to SFCC? How?

Q Pick-up in store (PIS): how common is this? How does the warehouse currently handle sending to a boutique address vs. home?

Legacy Specifications We Already Have

📌 SFCC pushes to Odoo every 30 min: customer data, order header + lines, payment info.

📌 Order types: Standard, Pre-Order, Engraving — CANNOT be mixed in one SFCC order.

📌 Fulfilment SLA: standard orders — before 11:00 = same day; after 11:00 = next business day.

📌 Carriers: FedEx (international), SF Express (local). Tracking URL must be derivable.

📌 Incoterms: DDP only. No VAT/GST on any customer document. All-inclusive pricing.

📌 Warehouse Excel export: 9 specific columns (Col A, D, F, G, H, I, N, U, V, W) — warehouse uses its own WMS.

📌 From-email per market: baccarat_hk@, baccarat_sg@, baccarat_kr@, baccarat_au@ (all @baccarat.fr).

📌 Invoice posting rule: DO NOT validate until warehouse starts processing. As late as possible.

📌 GWP valuation for commercial invoice: product cost rounded to HKD, OR HKD 1.

Key Decisions Needed

⚠️  Payment reconciliation model: France API pushes payment data to Odoo, OR Odoo pulls from Adyen directly? Need to decide before dev.

⚠️  France API: we cannot start development until API documentation is received from HQ. Action: Ivan to connect us with France tech contact.

12:00  —  Retail Store Visit — Landmark's Prince

📍 Landmark's Prince Shopping Centre (on-site)    👥 Jan Chan (Retail HK) · Majorbird: Benoit, Frank

Context & Objective

Observe the current in-store operations live. Jan Chan is the HK retail contact. Focus on understanding how daily sales, deposits, returns, and payments are processed in ESPOS today — this is the baseline we need to replicate and improve in Odoo POS.

What to Observe

→ Current POS terminal setup — hardware, printer, card terminals (Adyen S1F2?)

→ How a standard sale is processed end-to-end (product scan → payment → receipt)

→ How a deposit order is created (lay-away or made-to-order)

→ How VIP/loyalty is looked up and applied at POS

→ Cash handling — opening/closing process, cash count

→ Foot traffic recording — how and when is it entered?

→ Back-office access — do staff have computers / tablets in the store?

→ Receipt format — what is printed? Does the current receipt show purchase occasion?

→ How are discounts applied and approved (manager approval flow for >30%)?

→ SOGO card acceptance — is this store a SOGO location?

Key Questions to Ask Jan Chan

Q How many transactions on a typical day? Peak hours?

Q How often are deposit orders created vs. immediate sales?

Q What is the most painful part of the current ESPOS system for store staff?

Q When a customer comes to collect a deposit, what is the current process to find and complete the order?

Q How do you handle a return or exchange in the current system?

Q Are there any promotions or bundle sets currently active at this store?

Q How do store staff currently access VIP information during a sale?

📌 Store Landmark's Prince = HK315 in ESPOS (Active, Retail). Possible destocking at HK316.

📌 Adyen device: S1F2. Pay-by-Link also available for HK and SG.

📌 30% discount limit for S1 staff — manager approval required for higher discounts.

📌 Loyalty tiers: 0% (under HK$50K), 5% (HK$50K–80K), 10% (HK$80K–100K), 10% (over HK$100K — also gets limited editions).

📌 Shareholder discount: 45% off ALL SKUs including limited editions — auto-applied.

13:00  —  Lunch — Steering Committee

📍 Duddell's Restaurant, Central    👥 Clément Brunet-Moret (CEO APAC) · Jérémy Fajerwerg · Majorbird steerco team

Context & Objective

This is the strategic touch-point with Clément Brunet-Moret (CEO APAC, contract signatory) and Jérémy. Keep the tone warm and confident — this is a relationship moment, not a working session. Reinforce confidence in our approach. Raise key open items naturally and conversationally.

Key Topics to Raise

→ Express confidence and enthusiasm — this is the fresh start they were looking for

→ Brief summary of what we've learned today: show preparedness and depth of understanding

→ Hosting decision: gently confirm if Baccarat has decided between Odoo.sh Singapore and Alibaba Cloud

→ Phase 2 & 3: remind that scope sizing happens after HK go-live — China likely before Singapore

→ Any concerns from Clément's side? Any priority we haven't addressed?

Commercial Points (Handle Delicately)

⚠️  First invoice: confirm it has been received and payment is on track. (Benoit: check with Leah before lunch.)

⚠️  Deal value: CRM shows €60K vs. our proposal pricing in USD. Clarify in a natural way — 'just want to make sure our records align.'

📌 Annual commitment: if Baccarat commits to 200+ hours/year, effective rate is US$63.75/hr for all packages.

Tone Notes

📌 Clément signed on Feb 26 — he is the ultimate decision-maker. Treat this as a trust-building session.

📌 Jérémy is back from leave for this visit — acknowledge and appreciate his return and organization of today.

📌 Duddell's is a premium venue — appropriate for Baccarat's positioning as a luxury brand.

14:00  —  Accounting Process

📍 BHK Meeting Room (14/F Printing House)    👥 Finance team · Caroline Ragnotti · Majorbird: Benoit, Frank, Hui

Context & Objective

Deep dive into accounting configuration needs. Phase 1 scope is limited to operational accounting (billing, payment registration, bank rec, multi-currency, landed costs). Today: validate the chart of accounts, understand the France purchase flow, tax setup, and what the Finance team needs to operate from Day 1.

Key Questions to Ask

Q Is the HK chart of accounts we extracted (42 B/S accounts + 57 P&L + ~150 AP vendor codes) complete and approved? Any pending changes?

Q Singapore chart of accounts — we have HK and CN. Can you share SG's CoA today or send this week?

Q How are France invoices booked in HK? (EUR/USD → HKD — who calculates the FX, and what rate do they use?)

Q Landed costs (HK formula: USD × 7.8 × 1.015): is the 1.015 factor still current? Who approves changes?

Q China GR cost (product cost + ~7% customs + 4.2% agent): is this formula still correct? Who confirms?

Q Tax setup: HK = no VAT; SG = 9% GST; China = 13% VAT. Are there any exceptions or special cases we should know about?

Q Fapiao: has Baccarat China confirmed the Fapiao type (special VAT or general) and the certified provider?

Q China import duties (CID): the rates in our system are from the legacy implementation. Are these still accurate?

Q Analytic/cost center accounting: beyond HKG/PRC/SGD cost centers in ESPOS, do you use any other analytics?

Q MR (Merchandise Reporting) account categories: are the MR codes from the APAC mapping still valid?

Q What format does HSBC provide for bank statements? (OFX, CSV, MT940?) We need this for bank reconciliation templates.

Q Period closing: what is the current month-end process? Who posts the journal entries?

Q Credit notes for eCommerce returns: what is the current process when a customer returns an online order?

Legacy Data We Already Have

📌 HK Chart of Accounts: B/S accounts (Assets/Liabilities/Equity), P&L with MR category mapping — extracted from APAC Accounting Mapping.

📌 CN Chart of Accounts: partially extracted — bank accounts, eCommerce platform receivables, AR by channel, revenue by channel.

📌 GR cost formulas confirmed: HK = USD×7.8×1.015 (AVCO); CN = cost+duties+4.2% agent charge (AVCO).

📌 China CID duty rates: 32 HS code entries, rates from 0% to 15% (France origin, some Vietnam/Lebanon).

📌 Recurring provisions: ~HK$292K/month — rent, housing allowance (Clément), accounting fee, audit, 13th salary.

📌 5 HSBC bank accounts (HK): HKD current, HKD saving, USD saving, EUR saving, RMB saving. Plus BOC accounts in China.

Key Decisions Needed

⚠️  Fapiao: type and certified provider must be confirmed by Baccarat CN finance before we can implement. Action: Caroline to follow up with China team.

⚠️  SG Chart of Accounts: needed before we can start Phase 3 configuration (not blocking Phase 1).

15:00  —  Operations / Inventory

📍 BHK Meeting Room (14/F Printing House)    👥 Operations team · Majorbird: Benoit, Frank, Hui

Context & Objective

Inventory is described as the most complex area. Today: validate the warehouse location structure we need to build in Odoo, understand the France order + goods receipt process, map the current manual data flows (Generix, Excel imports), and surface the key pain points in ESPOS that need to be solved (not just replicated) in Odoo.

Key Questions to Ask

Q Current ESPOS location structure has 19 HK locations + CN + SG. What is the clean target structure you want in Odoo?

Q Main pain points with ESPOS inventory today — what breaks most often or causes the most manual work?

Q Goods receipt from France: currently you receive a Carnet XLS on Tuesday + shipment folder on Thursday. Will this process continue? Do you want Odoo to generate POs automatically?

Q How many open POs from France are currently outstanding? (We estimated ~100s for migration)

Q Open deposit orders: we estimate ~300 for migration. Can you confirm? Who will prepare the migration data file?

Q Generix (France system): is there any integration planned, or will the manual Excel import process continue?

Q Bonded warehouse (China): how does the customs clearance process work operationally? Who manages it?

Q Product loans (internal + external): how are these tracked today? How many are typically active at any time?

Q Product reservations: beyond deposit orders at POS, are there other reservation scenarios we should know about?

Q Stock take schedule: June + December for warehouse, quarterly cycle counts for shops — will this remain the same?

Q Lock-transfer during stock take: how long is the system typically locked? Who authorizes the lock and unlock?

Q Sell-Through Report: we know this is broken in ESPOS and must be rebuilt correctly. What does the ideal report look like?

Q Sales adjustments (back-dating): how often does HK Office need to authorize back-dated transactions?

Q Returns to France (defective goods): approximately how many per year? Any process we should document?

Q VIP sync to SFCC: currently done from ESPOS. In Odoo, this will sync from Odoo → SFCC. How often? Full sync or delta?

Legacy Data We Already Have

📌 ESPOS locations: HK = 19 locations (6 shops, 5 eCommerce, 5 wholesale, 3 warehouses). CN and SG to confirm.

📌 Inventory valuation: Average Cost (AVCO) — confirmed for both HK and CN.

📌 GR process: France ships partial POs based on factory production. Multiple shipments per PO are normal.

📌 Stock takes: WH01 (Kwai Chung) — June + December. Shops (all) — quarterly cycle counts.

📌 Sales adjustments: HK Office authorizes backdated corrections — must be preserved in Odoo with audit log.

📌 Sell-Through Report is BROKEN in ESPOS — must be rebuilt correctly from scratch in Odoo.

📌 Material items (bags): 6 SAC sizes coded 2811420–2811425. Local acrylic bases: 8 codes 5103001–5103014.

Key Decisions Needed

⚠️  Location mapping: current ESPOS structure has too many virtual locations. Agree on the clean Odoo target structure TODAY.

⚠️  Generix integration: manual Excel process or automation? (Action: Frank to assess API feasibility with France IT)

⚠️  Opening inventory: who prepares the stock-on-hand data file for migration? Agreed format needed.

LEGACY ESPOS SYSTEM — KEY OBSERVATIONS FOR REFERENCE

These are the most important behavioural differences between ESPOS and Odoo's default. These must be replicated or consciously replaced in our implementation.

| ESPOS Behaviour | Odoo Requirement | Priority |
| --- | --- | --- |
| Centralised HK Office controls all master data | Role-based access with HK Office as primary admin. HQ governs products; local teams manage pricelists. | P1 |
| No Generix/ESPOS integration — manual Excel import for POs | Odoo ↔ France system (Generix) integration TBD. Manual import as interim fallback. | P1 |
| Average cost (AVCO) inventory valuation | Configure AVCO in Odoo from Day 1 — affects all P&L reporting. | P1 |
| GR cost formula: HK = USD×7.8×1.015 / CN = cost+duties+4.2% agent | Custom landed cost rules in Odoo. Land cost factor (1.015) subject to annual review. | P1 |
| 30% discount limit for S1 staff group | Max discount rule per user group — above 30% requires manager approval. | P1 |
| Sell-Through / Stock Turnover Report is BROKEN in ESPOS | Must be rebuilt correctly in Odoo from scratch. Merchandising relies on this report. | P1 |
| VIP database syncs from ESPOS → SFCC | Odoo contact → SFCC sync required. Direction reverses from legacy flow. | P1 |
| Back-dated sales adjustments authorised by HK Office | Odoo back-date permissions for managers + full audit log. | P1 |
| Lock Transfer function used during stock takes | Odoo inventory lock required. June + December warehouse; quarterly shop cycle counts. | P2 |
| Sales Recognition on delivery date (not deposit date) | Deposit order: sale recognised on collection/delivery — important for mall reporting compliance. | P1 |
| Purchase occasions tracked per POS transaction | Custom field in POS (15 values in EN/ZH_CN/ZH_HK). Optional but prompted before checkout. | P1 |
| Good Return to France — 3 entities are separate (different costs) | Inter-entity return flow: send region → invoice/sell → receive region. Odoo inter-company. | P2 |
| Promotions: zero-price bundle (HK0003) and bundle sets | Bundle products at package price + zero-price promotion keys in Odoo POS. | P2 |

OPEN ITEMS & ACTION TRACKER (AS OF 12 MARCH 2026)

| # | Open Item | Owner | Target |
| --- | --- | --- | --- |
| 1 | Hosting decision: Odoo.sh SG vs. Alibaba Cloud — needed before Month 1 setup | Baccarat (Clément / Jeremy) | Before kickoff |
| 2 | France eCommerce API documentation — needed before dev starts | France HQ / Ivan Ma | Week 1 |
| 3 | First invoice confirmed paid (or payment date) | Leah / Baccarat Finance | Immediate |
| 4 | Singapore chart of accounts — missing from current data set | Caroline Ragnotti | Week 2 |
| 5 | Fapiao type and certified provider confirmed for China | Caroline / Baccarat CN Finance | Phase 2 gate |
| 6 | Odoo location structure agreed (clean target, not ESPOS copy) | Baccarat Ops + Majorbird | Today |
| 7 | Deal value confirmation: USD proposal vs. €60K in CRM | Benoit / Clément | Today (lunch) |
| 8 | Migration data files: ~300 open deposits, ~100 POs, opening stock | Baccarat Ops / Finance | Week 3–4 |
| 9 | Clean master product data from France — needed for migration | Baccarat / France HQ | Month 1 |
| 10 | NDA signed — confirm status | Both parties | Immediate |

Prepared by Majorbird Project BAC Assistant  |  Confidential  |  12 March 2026